# CS683 Project Assignment 
Nutrition Tracker
Joshua Byrd

Overview	2

Related Work	2

Requirement Analysis and Testing	2

Design and Implementation	3

Project Structure	4

Timeline	4

Future Work (Optional)	4

Project Demo Links	4

# Overview

For this project, I will be creating an application to track a user’s nutritional intake (calories, protein, carbohydrates, etcetera). Physical fitness and nutrition have long been hobbies of mine, and this will give me the opportunity to work with an idea with which I’m familiar, while creating a challenging and rewarding project.

I have used multiple similar apps over the years, and while they’re often fully-featured and serve their intended purpose, they also frequently come with many drawbacks, such as requiring a user to sign up, requiring a user to sign over the rights to their data, and/or simply being too complicated. With this project, I hope to create an easy-to-use and free nutrition tracker that does not require any sort of sign-up and does not collect user data.

Rather than catering to the fitness professional, my app will be targeted toward general users who simply want a better overview of their food intake, without being overwhelmed by the bells and whistles that some other apps offer.

# Related Work

There are numerous nutrition tracking applications in the Google Play store, including MyFitnessPal, Chronometer, and MacroFactor. They run the gamut of pricing and features, but essentially all allow a user to track their calories and macronutrient intake by letting a user search for foods and then add them to their day.  In this, my app will be no different. Users will be able to search a database of foods and add them to their current day, they will be presented with a summary of their intake, and they will be given the ability to search past days to see what they ate.  There are three things, however, that will set my application apart from current offerings:

- My app will be free. While many nutrition trackers offer lots of features beyond the basics, they are often either partially or fully paywalled. Since this is a learning experience for me, this is not a route I’m considering.

- I will not require users to sign up for anything, and I will not attempt to collect their data. Data collection  has become standard practice for mobile applications, and I think it’s something that many users dislike, especially when they just want a utility that works.

- My app will be simple and easy to use, (hopefully) offering a great experience without being overly complicated. While it’s common to position simple as synonymous with featureless, I think it’s a good thing in this case.  Most people just want to be healthy, and giving them the ability to track their calories, macronutrients, and common predictors such as saturated fat and fiber, is enough. Tracking micronutrients down to the picogram is neither necessary nor productive, and often just takes up space in an already too-busy UI.

# Requirement Analysis and Testing

| Title | View foods eaten and nutrition summary (Essential) |
| --- | --- |
| Description | As a user, I want to be able to see a list of foods that I’ve eaten on the current day, and and summary of the nutrition (calories, protein, etcetera) |
| Mockups |  |
| Acceptance tests | When the user opens the app, they are immediately presented with an activity displaying a list of foods eaten and nutritional summary |
| Test Results |  |
| Status | In progress - The basic UI is has been created, but still lacking functionality beyond simply being able to display a list of foods and a summary |

| Title | Search for foods to add (essential) |
| --- | --- |
| Description | As a user, I want to be able to search the database for specific foods that I’ve eaten |
| Mockups |  |
| Acceptance tests | Given that the main activity (food list and summary) is displayed on the screen, if a user clicks the “Add Food” button, they are presented with a new activity displaying their most current food choices and a text box allowing them to enter a food and search the database for it. When the user clicks the search button, the app connects to the food database API and returns a list of foods based on their query. |
| Test Results |  |
| Status | In progress - the basic UI has been created, but still lacking in functionality beyond being able to display a list of foods (eventually the most recent foods) |

| Title | Add food to current day (Essential) |
| --- | --- |
| Description | As a user, after searching for a food and obtaining a list, I want to be able to add the foods that I’ve eaten to my list for the current day. |
| Mockups |  |
| Acceptance tests | Given a list of foods that a user has searched for (or the list of most recent foods), when a user clicks on a specific food, they are given the option to add it to their list of daily foods. If they click this add button, the food is added to their list of foods for that day. |
| Test Results |  |
| Status | In progress - basic UI has been created but still lacks functionality beyond being able to display the nutritional information of a given food. |

| Title | View foods eaten on past days (Essential) |
| --- | --- |
| Description | As a user, I want to be able to see a list of foods that I’ve eaten and a nutrition summary for a specific day. |
| Mockups |  |
| Acceptance tests | Given that the main activity is displayed on the screen, if the user clicks the “View journal” button, they are presented with a new activity that allows them to search for a specific date. If they enter a specific date, they are then presented with the main activity populated with data from the specified date. |
| Test Results |  |
| Status | In progress - same functionality as the daily display |

| Title | Create custom meals (Desirable) |
| --- | --- |
| Description | As a user, I’d like to be able to create named custom meals, so that I can add all the foods at once instead of having to search for each item |
| Mockups |  |
| Acceptance tests | Given that the main activity is displayed on the screen, if the user clicks the ‘Custom Meals’ button, they are presented with a list of custom meals and the option to create new ones. When a meal is selected, they can click another button and add all foods to the current day Given that the user has searched for a food, when a user clicks on a food, they are presented with an option to add the food to a custom meal. If they choose this option, the food is added to the specific meal. |
| Test Results |  |
| Status | Not implemented |

| Title | Track biometric information (Desirable) |
| --- | --- |
| Description | As a user, I’d like to be able to track my weight, bodyfat percentage, and, and other body measurements |
| Mockups |  |
| Acceptance tests | Given that the main activity is displayed on the screen, if the user clicks “Add biometric information”, they are presented with a new activity that allows them to enter body information. When entered, this information is stored for later retrieval |
| Test Results |  |
| Status | Not implemented |

| Title | View data summaries graphically (Optional) |
| --- | --- |
| Description | As a user, I’d like to be able to view graphical summaries of my information, such as macronutrient percentages as pie charts or line charts of biometric information. |
| Mockups |  |
| Acceptance tests | Given that the main activity is displayed on the screen, if the user clicks the “View statistical information” button, they are presented with a new activity with various options such as “View nutrition information for the last month” and “View weight change over the last six months”. Clicking one of these will present the user with the appropriate chart. |
| Test Results |  |
| Status | Not implemented |

# Design and Implementation

Update 3/28/2024 (Iteration 1)  - As the course has progressed, and we have learned more about the Model - View - ViewModel (MVVM) architecture, it has become clear that this is the standard in Android development, and so this is also the architecture that I will use.  Most of the basic functionality will remain the same, with some notable exceptions below.

- Functionality - The user will be presented with the main activity upon opening the app. This will display their foods eaten that day, as well as a summary of their nutritional intake. Additionally, there will be a small menu that allows them to add food, view past days’ intakes, and possibly add biometric information and create custom meals (these are desirable features at this time).

- Activities -In addition to the main activity (DailyDisplay.kt), there will be activities for the search page (FoodSearch.kt), for the results of a search (FoodSearchResults.kt), for displaying a food to add (AddFood.kt) and for choosing a day in the past to display (the main activity can be reused to display any particular day’s information). If biometric and custom meals are implemented, there will be activities for these as well.  Update 3/28/2024 (Iteration 1) - In the course of planning for the app architecture, I have created the following state diagram showing each of the activities and how they relate to one another:

- Android-specific features - To view past days’ information, the app will feature a calendar that allows the user to choose a specific date which will be used to query the database and populate the activity with the appropriate data.

- Data Storage - User-specific data will be stored locally in an SQLite or Room database. The database will contain a table for storing foods eaten (with an accompanying date for querying) and recent foods for displaying on the search page, as well as potentially tables storing biometric information and custom meals.  General food information will not be stored locally.

Update 3/28/2024 (Iteration 1)  - Basic food information might be stored locally. See below.

- Third Party APIs  - When a user searches for a food, the application will connect to a third party API to query for food information. The results will be displayed to the user and information about a user’s chosen food will be extracted, and transformed into data to be inserted into the local database (as a daily entry).

Update 3/28/2024 (Iteration 1)  - As I’ve begun to lay out the basic infrastructure of the project, planning out how data will be constructed and interacted with, I’ve started to question the wisdom of using a third party API for accessing food data.  It occurred to me that no matter how I go about it, I will always have to store food items - recently accessed food items, daily food items, etc.  While I could take a food item obtained from an API and transform it into a Food object in the app and insert it into the database, this automatically creates some referential integrity and redundancy issues. Because a person might eat (for instance) an apple many times over the course of a year, there would be that number of “apple” entries in the database, without referencing a specific “apple” entity. Although I’m not certain that this would lead to problems in the future, I’m not very comfortable with this ambiguity.

Of course, the big advantage to using a third-party API is that the user doesn’t                                have to store a potentially massive database of food items. However, I think that given that this is text data, and each entry would only consist of seven fields, a reasonable amount of food data could be stored without severely encroaching on the user’s storage space.  At this point, I’m not sure what is the correct way to go about this, and I would welcome any input from the facilitator or professor.

# Project Structure

Update 3/28/2024 (Iteration 1) - In this iteration, I have begun to lay out the basic project structure. I have created four activities that will serve the bulk of the functionality: AddFood.kt, DailyDisplay.kt, FoodSearch.kt, and FoodSearchResult.kt. Additionally, I have created a components directory which is currently storing a composable for a bottom menu used throughout the app, and a composable that displays a list of foods that is also used multiple times.  I have created a data directory that currently contains the Food class, but will eventually all house Models and ViewModels, as well. Not visible here, I’ve also created the basic navigation in MainActivity.kt, which may eventually be moved to its own file. Finally, I have created a util directory and util.kt file that contains utility functions that are used elsewhere in the app (at this time, they are mostly functions creating lists and maps of foods for testing the displays).

# Timeline

As I am new to Kotlin and Android development, construction of the project will follow the course curriculum. That is, UIs will be implemented generally, then data storage and APIs, and finally ancillary features such as the calendar for selecting days to display.  Testing will be conducted throughout.

Update 3/28/2024 (Iteration 1)  - For now, the timeline remains the same.  I have worked on all goals that were set for this iteration, and completed most of them, so for now, I will continue to proceed as planned.  As we are coming up on module 4 and data persistence, over the next iteration, I will be working on building the database, finishing the navigation, and implementing the ViewModel/state functionality.

| Iteration | Application Requirements (Essential/Desirable/Optional) | Android Components and Features to be used |
| --- | --- | --- |
| 1 | Implement Activities/UIs for all essential features Research potential APIs to connect to to obtain food information. Research calendars in Android development. | Activities and composables |
| 2 | Implement SQLite database and all tables. Create functions to insert food entries and query the database for past days’ information. Implement a calendar for selecting past days. | Database Android calendar navController/navGraph ViewModel |
| 3 | Implement functionality for connecting to API. Time Permitting, implement custom meals and biometric activities and tables. Perform final testing. | Food/nutrition API? |